AEROSYS AVIONICS SYSTEMS LTD.

AeroSys 9000 Integrated Avionics Platform

SOFTWARE QUALITY ASSURANCE PLAN

(SQAP)

| Document Number | AEROSYS-SQAP-001 |
| --- | --- |
| Revision | A — Initial Release |
| Date | 2026-03-14 |
| DO-178C Level | All Levels |
| Classification | PROPRIETARY — RESTRICTED |

# 1  Purpose

This Software Quality Assurance Plan (SQAP) defines the QA activities and responsibilities that provide independent assurance that the AeroSys 9000 software development processes are followed correctly. It satisfies DO-178C Section 11.5.

The QA function is independent of the development team. QA personnel report to the Project Manager but have the authority to halt development activities if non-conformances are not addressed.

# 2  QA Responsibilities

| Activity | QA Role | Timing |
| --- | --- | --- |
| Review PSAC, SDP, SVP, SCMP | Approve before submission to DER | Before DER submission |
| Audit requirements process | Verify HLR review checklists completed | During Phase 2 |
| Audit design process | Verify LLR review checklists completed | During Phase 3 |
| Audit coding process | Spot-check code reviews; verify coding standard compliance | During Phase 4 |
| Audit test process | Verify LLT/HLT execution per approved procedures; witness 10% of tests | During Phase 5/6 |
| Audit CM process | Verify baselines created correctly; verify CCB records | At each baseline |
| Review SAS | Approve SAS before DER submission | Before SAS submission |
| Non-conformance reporting | Raise NCR for any process deviation | Ongoing |
| NCR closure verification | Verify corrective action implemented | After each NCR |

# 3  Audits

## 3.1  Process Audits

QA will conduct the following scheduled process audits:

| Audit | Frequency | Focus |
| --- | --- | --- |
| Development Process Audit | Monthly during development | Adherence to SDP coding standards, review records |
| CM Audit | At each baseline | Correct tagging, CCB approval records, backup verification |
| Test Process Audit | Before each test campaign | Test procedure approval, environment configuration |
| Coverage Audit | After each coverage run | Coverage tool qualification, uncovered code justifications |
| Problem Report Audit | Monthly | PR aging, no Category 1 PRs stale > 30 days |

## 3.2  Product Audits

QA will conduct product audits at each phase transition to verify artifact completeness and conformance:

- Physical Configuration Audit (PCA): verify all SCIs are correctly identified and stored

- Functional Configuration Audit (FCA): verify the software performs its intended functions per the HLRs

# 4  Non-Conformance Reporting

Any deviation from the approved plans, standards, or procedures shall be documented as a Non-Conformance Report (NCR). Each NCR includes:

- NCR number (format: AEROSYS-NCR-NNNN)

- Description of the non-conformance with reference to the violated plan/standard

- Immediate containment action taken

- Root cause analysis

- Corrective and preventive action

- QA verification of corrective action effectiveness

An NCR that involves a safety impact shall also generate a Problem Report and be escalated to the DER.

# 5  QA Records

All QA records are stored under CM in Git: /docs/qa/. Records include:

- Audit reports (one per audit)

- Checklist completion records (one per review)

- NCR log (master list of all NCRs with status)

- Meeting minutes from CCB meetings

- QA sign-off records for each phase transition

QA records shall be retained for the same period as all other life cycle data (Section 5 of SCMP).

# 6  QA Authority

The QA Manager has the authority to:

- Halt development activities if a Category 1 NCR is open and unaddressed for more than 5 business days

- Reject a phase transition if transition criteria are not met

- Withhold sign-off on SAS submission until all NCRs are closed

- Escalate unresolved issues directly to the certification authority

These authorities cannot be overridden by the Project Manager without written DER concurrence.