AEROSYS AVIONICS SYSTEMS LTD.

AeroSys 9000 Integrated Avionics Platform

SOFTWARE CONFIGURATION MANAGEMENT PLAN

(SCMP)

| Document Number | AEROSYS-SCMP-001 |
| --- | --- |
| Revision | A — Initial Release |
| Date | 2026-03-14 |
| DO-178C Level | All Levels |
| Classification | PROPRIETARY — RESTRICTED |

# 1  Purpose

This Software Configuration Management Plan (SCMP) defines the CM activities, methods, tools, and responsibilities that will be used to manage the AeroSys 9000 software life cycle data. It satisfies DO-178C Section 11.4.

# 2  Configuration Items

All items listed below are Software Configuration Items (SCIs) and are subject to CM control. Changes to baselined SCIs require CCB approval.

| Category | Configuration Items | Storage Location |
| --- | --- | --- |
| Planning Documents | PSAC, SDP, SVP, SCMP, SQAP, TQP | Git: /docs/plans/ |
| Requirements | SRS (HLRs), System Requirements | Git: /docs/requirements/ + DOORS |
| Design | SDD (LLRs), Architecture diagrams | Git: /docs/design/ |
| Source Code | All .ads, .adb, .gpr, .js, .json files | Git: /src/ and /api/ |
| Test Procedures | SVCP — all LLT and HLT procedures | Git: /tests/ |
| Test Results | SVTR — all test execution records | Git: /test-results/ |
| Coverage Data | GNATcoverage .xcov+ files, HTML reports | Git: /coverage/ |
| Problem Reports | All open and closed PRs | PR system + Git: /problem-reports/ |
| Build Scripts | gprbuild project, Makefile, Jenkinsfile | Git: /build/ |
| Tool Qualification | TQP and TQR for TQL-1 tools | Git: /tools/qualification/ |
| SCI | Software Configuration Index | Git: /docs/sci/ |
| SAS | Software Accomplishment Summary | Git: /docs/sas/ |

# 3  Baseline Management

The following baselines are defined. Each baseline is created by tagging the Git repository with a signed annotated tag.

| Baseline | Trigger | Tag Format | Content |
| --- | --- | --- | --- |
| Requirements Baseline | SRS DER approval | REQ-YYYYMMDD-vN | SRS, PSAC, system requirements |
| Design Baseline | SDD DER approval | DES-YYYYMMDD-vN | SDD, architecture docs, Ada .ads files |
| Code Baseline | Code review complete | CODE-YYYYMMDD-vN | All source code, build scripts |
| Test Baseline | Test procedures complete | TEST-YYYYMMDD-vN | SVCP, test harness code |
| Verification Baseline | All tests passed | VERI-YYYYMMDD-vN | Code + SVTR + coverage reports |
| Certification Baseline | SAS submitted | CERT-YYYYMMDD-vN | All SCIs — complete life cycle data |

# 4  Change Control

## 4.1  Change Control Board (CCB)

The CCB is the approval authority for all changes to baselined SCIs. CCB membership:

- Project Manager (chair)

- Lead Software Engineer

- Safety Engineer

- DER representative (advisory — notified of all changes)

- Quality Assurance

## 4.2  Change Control Process

- Change request raised (Problem Report or Engineering Change Request)

- Impact analysis: identify all affected SCIs, traceability impacts, re-verification required

- CCB review: approve, reject, or defer

- Implementation: change made in a branch; peer reviewed

- Re-verification: all affected tests re-run; coverage re-measured

- Baseline updated: new tag created; SCI updated

- DER notified if change affects certification basis

# 5  Archive and Retrieval

The Git repository is the authoritative archive for all SCIs. The following archive requirements apply:

- Repository is hosted on-premises with daily off-site backup

- All commits are signed with developer GPG keys

- Branch protection rules prevent direct pushes to main — all changes via pull request with review

- Repository export (bare clone + all objects) performed at each certification baseline

- Archives retained for minimum 10 years after aircraft type certificate issue

- Retrieval test: quarterly verification that a specific baseline can be checked out and the software can be rebuilt exactly

# 6  Software Load Control

The software is identified by a part number and version that must be verifiable in the deployed binary:

- Part number: AEROSYS-SW-001-[variant] (e.g., AEROSYS-SW-001-A320)

- Version string embedded in main.adb and returned by GET /health endpoint

- SHA-256 hash of the delivered binary recorded in the SCI

- Field update procedure requires re-verification of the hash before activation